## Slide 1
COMPREHENSIVE GUIDE · 2026
PROJECT
AUDITS
Objectives · Goals · Types · Process · Checklist

## Slide 2
WHAT IS A PROJECT AUDIT?
A project audit is a structured, independent review of a project's performance, processes, and outcomes — evaluating whether it is on track with its goals, budget, and timeline.
🔍
Investigation
Examines financial reports, accounting statements, management reports and operational accounts
🏛
Conducted By
PMO, Review Division, Authorized Managing Committee, or an Independent Outside Auditor
✔
Core Purpose
Verify project fulfills requirements through evaluation and investigation of all processes
📊
Key Focus
Check scope, budget, timeline compliance and identify inefficiencies or non-compliance

## Slide 3
OBJECTIVES & GOALS OF A PROJECT AUDIT
01
Evaluate Compliance
Ensure the project follows internal policies, industry standards, and all regulatory requirements
02
Identify Risks Early
Uncover scope creep, budget overruns, or missed deadlines before they escalate into project failures
03
Optimize Resource Use
Spot inefficiencies in time, manpower, or budget to help managers allocate resources for better results
04
Enhance Accountability
Document every project aspect to promote transparency and hold teams accountable to stakeholders
05
Boost Project Performance
Provide insights and recommendations to improve planning, execution, and communication strategies
06
Support Decision-Making
Give sponsors and management data to decide whether to continue, re-scope, or terminate a project

## Slide 4
KEY COMPONENTS OF PROJECT AUDIT
📋
Scope Verification
Confirms that project deliverables align with original scope, requirements, and approved change requests
💰
Budget Analysis
Reviews all costs against the approved budget — identifies overruns, under-utilization, and cost variances
📅
Schedule Review
Assesses milestones, deadlines, and timeline performance against the baseline project plan
⚙
Process Evaluation
Examines workflows, methodologies, and operational procedures for efficiency and adherence to standards
⚠
Risk Assessment
Identifies, documents, and evaluates all current and potential risks across the entire project lifecycle
🤝
Stakeholder Communication
Reviews how well the team communicates with all stakeholders, sponsors, and external parties throughout the project

## Slide 5
TYPES OF PROJECT AUDITS — Part 1 of 2
🏢
Internal Audit
Conducted within the company by owners or designated auditors. Reviews risk management processes, financial goals, and operational alignment. Helps board members and shareholders stay informed.
🔎
External Audit
Compulsory for certain organizations per shareholder rules. Conducted by independent professionals. Results presented at annual general meetings. Can be run quarterly, half-yearly, or annually.
📈
Performance Audit
Evaluates internal controls, business perspectives, and program effectiveness. Auditors assess processes and systems to measure productivity and efficiency toward business goals.
✅
Compliance Audit
Examines processes and policies to verify compliance with regulatory or internal standards. Commonly conducted in educational institutions and heavily regulated industries.
⚙
Operational Audit
Focuses on enhancing organizational operations and spotting inefficiencies. Analyses policies, processes, goals, and outcomes. May use internal or external agents.

## Slide 6
TYPES OF PROJECT AUDITS — Part 2 of 2
🏛
Statutory Audit
Checks compliance with all government policies and regulations. An external auditor verifies financial records including bank statements, investment earnings, and client lists.
💵
IRS / Tax Audit
Analyses accuracy of tax returns for irregularities in tax liabilities. Ensures no underpayment or overpayment. Conducted randomly via in-person interviews or mail.
👥
Payroll Audit
Identifies errors and improves compliance to protect the business from payroll fraud. Conducted by internal auditors or third-party auditors hired by the firm.
💻
Information System Audit
Evaluates IT risks, ensures data security, analyses technology use, and protects systems from hackers. Guarantees stakeholders that company IT objectives are met.
🔬
Forensic Audit
Examines financial records to identify illegal financial activities. Auditor collects legal evidence for court proceedings. Used when theft, fraud, or financial inaccuracies are suspected.

## Slide 7
ALL 10 AUDIT TYPES — AT A GLANCE
🏢
Internal
🔎
External
📈
Performance
✅
Compliance
⚙
Operational
🏛
Statutory
💵
Tax / IRS
👥
Payroll
💻
IT Systems
🔬
Forensic

## Slide 8
BENEFITS OF PROJECT MANAGEMENT AUDIT
🛡
Risk Mitigation
Identifies threats early — scope creep, budget overruns, missed deadlines — enabling corrective actions before escalation
📊
Informed Decisions
Provides data-backed insights for sponsors and management to decide whether to continue, re-scope, or cancel a project
🔄
Process Improvement
Reveals inefficiencies in workflows, communication, and resource allocation, enabling continuous improvement
🤝
Stakeholder Confidence
Transparent audit reports build trust by demonstrating that financial accounts are fair, accurate, and compliant
📚
Knowledge Transfer
Documents best practices and lessons learned, creating a reusable knowledge base for future project teams
💡
Performance Benchmarking
Establishes baselines and metrics for comparing performance across multiple projects within the organization

## Slide 9
WHO IS INVOLVED & TOOLS USED
👤 WHO IS INVOLVED
Project Management Office (PMO)
Dedicated review division overseeing all project audits
Authorized Managing Committee
Internal governing body with audit authority
Independent External Auditor
Certified third-party professional (e.g., CPA)
Project Sponsor / Leadership
Receive audit findings and support decisions
Project Manager & Team
Provide evidence, data, and context for the audit
🛠 TOOLS USED
Project Management Software
Jira, MS Project, Asana, Plane
Document Management Systems
SharePoint, Confluence, Google Drive
Financial Analysis Tools
Excel, QuickBooks, SAP
Risk Management Frameworks
ISO 31000, PMBOK Risk Register
Audit Management Software
TeamMate, AuditBoard, ACL Analytics

## Slide 10
PROJECT AUDIT PROCESS — 6 STEPS
01
PLAN
Define scope, objectives, methodology. Assemble the audit team and establish timeline
02
COLLECT
Gather project documentation, data, financial records, reports, and stakeholder input
03
ANALYZE
Evaluate collected data against standards, baselines, and project plan benchmarks
04
IDENTIFY
Pinpoint gaps, risks, inefficiencies, non-compliance issues, and areas needing improvement
05
REPORT
Compile findings into a comprehensive audit report with recommendations and corrective actions
06
FOLLOW-UP
Track implementation of recommendations. Verify corrective actions are completed and effective

## Slide 11
PROJECT AUDIT PROCESS CHECKLIST
1
Define audit objectives, scope, and methodology
2
Assemble the audit team and assign clear responsibilities
3
Collect all project documentation and financial records
4
Review project scope vs. actual deliverables
5
Assess budget performance — variances and overruns
6
Evaluate schedule adherence vs. original baseline
7
Interview stakeholders and gather qualitative insights
8
Identify compliance issues with regulations and policies
9
Document findings, risks, and inefficiencies identified
10
Compile the audit report with actionable recommendations

## Slide 12
WHY AUDITS MATTER — KEY INSIGHTS
7+
Types of Audits
Each serving a unique purpose
360°
Coverage
Financial, operational & legal
CPA
Certification
Certified Public Accountant led
Credibility to Financial Statements
Audits provide credibility to financial statements and give stakeholders confidence that financial accounts are fair, accurate, and compliant.
Identifies Inaccuracies & Fraud
By examining records, audits can identify irregularities, wrongdoings, and financial fraud — enabling timely corrective action before damage escalates.
Enhances Financial Health
The audit process helps enhance the financial health and internal systems of a business, making it more efficient and resilient over time.

## Slide 13
KEY TAKEAWAYS
1
A project audit is a structured, independent review covering scope, budget, schedule, processes, and risks
2
There are 10+ audit types — choose the right one based on project context: internal, external, compliance, forensic, etc.
3
Major goals: ensure compliance, identify risks early, optimize resources, and support informed decision-making
4
The audit process follows 6 clear steps: Plan → Collect → Analyze → Identify → Report → Follow-Up
5
Audits build credibility, enhance financial health, and provide lessons that improve future project outcomes
6
Don't fear audits — they are a powerful tool for transparency, accountability, and continuous improvement
staragile.com/blog/project-audit · cleartax.in/s/types-of-audits