## Slide 1
AGILE METHODOLOGY · SOFTWARE DEVELOPMENT
Extreme
Programming (XP)
Values · Practices · Rules · Benefits · XP vs Scrum
5
Core
Values
12
XP
Practices
5
XP
Rules
5+
Key
Benefits

## Slide 2
What Is Extreme Programming (XP)?
Extreme Programming (XP) is an Agile software development methodology that emphasizes collaboration, customer involvement, and adaptability. It uses five guiding values, five rules, and 12 practices to deliver high-quality software through short development cycles and continuous feedback.
🏛 Origin of XP
Created by Kent Beck in the late 1990s to manage the Chrysler C3 payroll software project.
Goal: Remove resistance to code changes within development projects — enabling teams to scrutinize, rewrite, and improve code after every iteration.
Foundation: Built on the
Agile Manifesto, adapted with strict discipline to suit software engineering.
🔄 Iterative Process
Work is broken into short sprints with continuous feedback loops at each stage.
🤝 Collaborative
Pair programming and collective ownership mean everyone shares responsibility.
✅ Test-Driven
Heavy automated testing is built into every development cycle — not an afterthought.
👤 Customer-Centric
Customers are involved throughout, not just at the start or end of a project.

## Slide 3
5 Core Values of Extreme Programming
01
⚡ Simplicity
Ask yourself: what is the simplest thing that also works? Focus on getting the most important work done first — avoid over-engineering or building for hypothetical future needs.
02
💬 Communication
Quick reactivity and honest, open communication are essential. When problems arise, speak up — team members will often already have the solution.
03
🔄 Feedback
Incorporate user stories and customer feedback directly into the process. Developers stay in near-constant contact with customers, launching frequent releases to gain insights early and often.
04
🦁 Courage
Always give honest progress updates — even when things go wrong. Hold yourself accountable. If a deadline is missed, adapt and move forward rather than deflecting.
05
🤝 Respect
Mutual respect between customers and the team, between team members, and a recognition that everyone brings something valuable. Respect enables honest, kind communication.

## Slide 4
12 XP Practices — Part 1 (01–06)
01
🗓️ The Planning Game
Guides what to accomplish, by when, and what comes next. Outputs: scope, schedule, priorities per iteration.
02
✅ Customer Tests
After each new feature, the customer writes an acceptance test to check how closely it matches their original user story.
03
📦 Small Releases
Routine, small releases deliver insights throughout. Often shipped straight to customers to gather real feedback.
04
✏️ Simple Design
Produce only what is necessary, nothing more. Start as bare-bones as possible; complexity grows only when needed.
05
👯 Pair Programming
All programming is done by two developers working side by side. No solo coding. Errors are caught in real time.
06
🧪 Test-Driven Development
Short cycles: write automated tests first, then code to pass them. Feedback is immediate after every release.

## Slide 5
12 XP Practices — Part 2 (07–12)
07
🔧 Refactoring
Continuously clean the codebase — remove duplicates, improve cohesion, and ensure the code is maintainable and unified.
08
👥 Collective Ownership
Any coding pair can change the code at any time, regardless of who wrote it. Everyone's work is held to a higher collective standard.
09
🔀 Continuous Integration
Don't wait for completed iterations — integrate constantly. XP teams often integrate multiple times per day.
10
🏃 Sustainable Pace
Decide how much work the team can produce per day and week. Use that to set realistic deadlines and prevent burnout.
11
🗣️ Metaphor
A shared story that gives the whole team a common language — e.g., 'we're ants building the anthill' to describe collaborative progress.
12
📐 Coding Standard
All developers follow one unified coding standard. The code should read as if written by a single developer throughout.

## Slide 6
5 Rules of the XP Methodology
01
📋 Rule 01: Planning
Assess if the project fits XP by reviewing user stories, business value, and development stage. Create a release schedule — release early and often. Break into iterations, set sustainable deadlines, and use real-time project management tools.
02
🏢 Rule 02: Managing
Use an open workspace (or async tools for remote). Run daily standups. Follow quarterly cycles (review user stories + gaps) and weekly cycles (customer picks the user story each week). Focus on pace, bugs, and adaptability.
03
🎨 Rule 03: Designing
Start with the simplest possible design — no early functionality. Use CRC cards (Class-Responsibility-Collaborators) to map object interactions. Spot risks early; assign 1–2 members to address each potential issue proactively.
04
💻 Rule 04: Coding
Stay in constant customer contact. All code must meet standards. Use unit tests, pair programming, continuous integration, and collective ownership. Only one pair updates code at a time to reduce errors.
05
🧪 Rule 05: Testing
Test throughout the entire process. All code must pass unit tests before release. New tests are created for every discovered bug. Later, configure the user story into an acceptance test — the customer reviews the final results.
Values = philosophy · Rules = practical execution · Practices = day-to-day disciplines

## Slide 7
Extreme Programming vs Scrum
Aspect | Extreme Programming (XP) | Scrum
Focus | Engineering practices & technical discipline | Project management framework
Prescriptiveness | Strict rules and guidelines | Flexible, adaptive framework
Technical Practices | Prescribes pair programming, TDD, CI | Does not dictate technical practices
Customer Involvement | Constant contact required throughout | Involved at sprint reviews only
Use Cases | Software development teams only | Any iterative process or project type
Managed by | The team collectively — no single owner | Scrum Master manages the process
Release Cadence | Small, frequent releases straight to customer | At end of each sprint (1–4 weeks)
💡 Many teams combine both: Scrum's project management structure + XP's engineering discipline for maximum effectiveness.

## Slide 8
Benefits & Challenges of XP
✔ BENEFITS
🏆 Higher-Quality Software
TDD and pair programming catch defects early → cleaner, more reliable code.
🔄 Responsiveness to Change
Small, frequent releases enable quick adaptation to feedback and new requirements.
👤 Improved Customer Alignment
Continuous customer involvement ensures the product matches real user expectations.
⚡ Sustainable Pace
Prevents burnout while maintaining consistent, predictable team productivity.
🤝 Better Team Collaboration
Collective ownership and pair programming foster knowledge sharing and reduce silos.
⚠ CHALLENGES
📏 High Discipline Required
Strict adherence to TDD, pair programming — teams without commitment struggle to maintain it.
👤 Customer Availability
Requires a dedicated customer representative available throughout the entire process.
📄 Limited Documentation
Lack of detailed upfront docs can be challenging for regulated industries or compliance needs.
😤 Team Resistance
Pair programming and collective ownership require developers to change ingrained work habits.
📈 Scaling Difficulties
XP works best with teams under 10 people — close collaboration becomes harder at scale.

## Slide 9
When Should You Use Extreme Programming?
👥
Smaller Team
✔ Team of under 10 people.
XP's highly collaborative nature — daily standups, pair programming, open workspace — only scales effectively on small, tight-knit teams.
📞
Constant Customer Contact
✔ Customer is available throughout.
XP incorporates customer requirements at every stage, relying on them for weekly user story selection, testing, and acceptance validation.
🔄
Adaptable Team
✔ Team embraces change willingly.
Extreme programming will often require your team to toss out hard work and restart entirely. Resilience and adaptability are non-negotiable.
💻
Technical Expertise
✔ Team is well-versed in coding.
XP is not for beginners. You need to work fast, make real-time changes, write tests on the fly, and maintain collective code standards simultaneously.
XP is specifically designed for engineering teams. Even within software teams, it works best in the conditions above.

## Slide 10
Key Takeaways
Extreme Programming (XP)
✦
XP is an Agile methodology created by Kent Beck in the 1990s, built on 5 values, 12 practices, and 5 rules for disciplined software delivery.
✦
The 5 values — Simplicity, Communication, Feedback, Courage, and Respect — form the philosophical foundation of all XP work.
✦
Pair programming, TDD, collective ownership, continuous integration, and small releases are among XP's most distinctive and powerful practices.
✦
XP vs Scrum: XP prescribes engineering practices (TDD, pair programming); Scrum is a flexible project management framework. Many teams use both.
✦
XP works best with teams under 10, constant customer availability, adaptable culture, and strong technical expertise — not suited for large-scale projects.
✦
Key benefits: higher code quality, better customer alignment, faster responsiveness to change, and sustainable team pace — at the cost of strict discipline.
Extreme by name, extraordinary in results — when the right team commits fully