## Slide 1
AGILE GUIDE · 2026
SCRUM
The Agile Framework for
Iterative Delivery
Roles · Ceremonies · Artifacts · Sprints · Values

## Slide 2
WHAT IS SCRUM?
Scrum is an Agile framework that structures work into time-boxed sprints, with defined roles, artifacts, and ceremonies for iterative delivery — enabling teams to respond to change and deliver value incrementally.
🔄
Iterative Delivery
Work is broken into short sprints (1–4 weeks), delivering working increments at the end of each cycle
👥
Self-Organizing Teams
Cross-functional, self-managing teams decide how to accomplish work and take collective accountability
📊
Transparency & Inspect
All work is visible — backlog, progress, and blockers are shared openly. Teams inspect and adapt continuously
💡
Continuous Improvement
Clear communication, retrospectives, and a dedication to improvement are the hallmarks of successful Scrum

## Slide 3
THE 3 : 5 : 3 SCRUM RULE
Scrum is intentionally minimal — exactly 3 Roles · 5 Events · 3 Artifacts
3
ROLES
Product Owner
Scrum Master
Development Team
5
EVENTS
Sprint
Sprint Planning
Daily Scrum
Sprint Review
Sprint Retrospective
3
ARTIFACTS
Product Backlog
Sprint Backlog
Increment

## Slide 4
SCRUM ROLES
🧑‍💼
PRODUCT OWNER
Owns: "What to build"
Manages and prioritizes the product backlog based on customer and business requirements. Represents stakeholders and ensures the team delivers maximum value.
Creates and maintains the product backlog
Prioritizes features based on business value
Defines acceptance criteria for stories
Bridges business and development team
🧑‍🏫
SCRUM MASTER
Owns: "How to work"
Facilitates Scrum ceremonies, removes blockers, and coaches the team on agile principles. Acts as a servant leader — not a traditional project manager.
Guides and facilitates all Scrum ceremonies
Removes impediments blocking the team
Coaches team members on agile practices
Shields the team from external disruptions
👨‍💻
DEVELOPMENT TEAM
Owns: "How to deliver"
Cross-functional, self-organizing team responsible for delivering working increments each sprint. Collectively accountable for sprint deliverables — no titles within the team.
Delivers working increments every sprint
Self-organizes to decide how to complete work
Runs the daily standup meeting
Commits to sprint goals collectively

## Slide 5
SCRUM CEREMONIES (EVENTS)
📅
Sprint
⏱ 1–4 weeks
The heartbeat of Scrum — a fixed-length iteration where ideas are turned into value. A new sprint begins immediately after the last.
🗓
Sprint Planning
⏱ ≤ 8 hrs/month
Team selects backlog items and defines the sprint goal — a single sentence describing what the sprint will accomplish. Converts backlog into commitment.
🌅
Daily Scrum (Standup)
⏱ 15 min daily
Team meets daily to share progress, plan the day, and surface blockers. Kept standing to stay short! Promotes transparency across the team.
🔍
Sprint Review
⏱ ≤ 4 hrs/month
Team demonstrates completed work to stakeholders and gathers feedback. Determines what is done and updates the product backlog accordingly.
🔄
Sprint Retrospective
⏱ ≤ 3 hrs/month
Team reflects on how they worked: what went well, what didn't, and how to improve. Retrospectives are NOT optional — they drive continuous improvement.

## Slide 6
SCRUM ARTIFACTS
Artifacts provide transparency and structure — maximizing visibility of key information for the whole team
📋
PRODUCT BACKLOG
Commitment: Product Goal
An emergent, ordered list of everything needed to improve the product — features, enhancements, bug fixes, and tasks. Compiled from customers, competitors, and business analysis. Always evolving.
Maintained by the Product Owner
Priority ordered at all times
The single source of team work
Refined continuously (backlog grooming)
📌
SPRINT BACKLOG
Commitment: Sprint Goal
The subset of product backlog items selected for the current sprint, plus a plan for delivering the sprint goal. Created during sprint planning and owned by the development team.
Selected during Sprint Planning
Owned by the development team
Updated daily as work progresses
Makes sprint goal and plan visible
✅
INCREMENT
Commitment: Definition of Done
The sum of all completed product backlog items that meet the Definition of Done. Each increment is additive to prior increments and fully usable — whether or not the team decides to release.
Must meet Definition of Done (DoD)
Delivered every sprint without exception
Supports CI/CD and version tracking
Enables rollback if needed

## Slide 7
THE SPRINT CYCLE
📋
PRODUCT
BACKLOG
Prioritised list of all desired work
🗓
SPRINT
PLANNING
Select items & define sprint goal
⚡
SPRINT
(1–4 wks)
Daily work + daily standups
🔍
SPRINT
REVIEW
Demo working software to stakeholders
🔄
RETRO-
SPECTIVE
Inspect & improve the process
✅
PRODUCT
INCREMENT
Potentially shippable product

## Slide 8
THE 5 SCRUM VALUES
These values give direction to the Scrum Team with regard to their work, actions, and behavior
💪 COMMITMENT
The Scrum Team commits to achieving its goals and to supporting each other. Primary focus is on the work of the sprint.
🎯 FOCUS
Everyone focuses on the work of the sprint and the sprint goals, avoiding distractions and multitasking.
🔓 OPENNESS
The Scrum Team is open about all work and challenges. Transparency is maintained with the team and all stakeholders.
🤝 RESPECT
Team members respect each other as capable, independent people and are respected by those with whom they work.
🦁 COURAGE
Team members have the courage to do the right thing and work on tough problems — even when it's difficult.

## Slide 9
THE 3 PILLARS OF SCRUM (EMPIRICISM)
👁
TRANSPARENCY
All work is visible to everyone on the team. The backlog, sprint progress, and blockers are shared openly with all stakeholders.
Sprint board visible to all
Blockers surfaced immediately
Progress tracked openly
No hidden work or plans
🔎
INSPECTION
Teams regularly check progress toward the sprint goal and product vision. Scrum provides cadence through its 5 events to enable inspection.
Daily Scrum checks progress
Sprint Review inspects increment
Retrospective inspects process
Frequent artifact review
🔧
ADAPTATION
When inspection reveals a problem or better approach, teams adjust immediately rather than waiting for a phase gate or end-of-project review.
Sprint backlog updated daily
Backlog reprioritized continuously
Process improved each sprint
Team pivots when needed

## Slide 10
SCRUM vs. KANBAN vs. AGILE
DIMENSION
SCRUM
KANBAN
AGILE
Type
Specific framework
Visual workflow method
Philosophy / mindset
Structure
Rigid, prescriptive
Flexible, continuous
Broad principles
Cadence
Fixed sprints (1–4wk)
Continuous flow
Team-defined
Roles
3 defined roles
No required roles
No mandated roles
Ceremonies
5 formal events
Optional meetings
No set meetings
Best For
Complex dev projects
Ops/support workflows
Any agile adoption
Change Mgmt
Between sprints
Anytime (WIP limits)
Continuous

## Slide 11
COMMON SCRUM MISTAKES TO AVOID
❌
✗ Unclear or overlapping roles
✓ Each role must be distinct: PO owns WHAT, SM owns HOW to work, Dev owns HOW to build. Never combine
⏭
✗ Skipping ceremonies
✓ All 5 events are essential. Skipping retrospectives means teams repeat mistakes every single sprint
📦
✗ Overcommitting in sprints
✓ Use previous velocity data to plan realistically. Incomplete items damage team morale and predictability
🚫
✗ Not adapting based on feedback
✓ Scrum exists to enable adaptation. If teams ignore review feedback, they're doing waterfall with sprints
📏
✗ 'Almost done' counted as done
✓ The only measure of progress is a working increment meeting the Definition of Done — no partial credit
🔀
✗ Changing sprint scope mid-sprint
✓ Frequent scope changes signal that work wasn't understood well enough during sprint planning

## Slide 12
SCRUM METRICS & TOOLS
📊 KEY SCRUM METRICS
Velocity
Story points completed per sprint — used to plan future sprints
Burndown Chart
Shows remaining work vs. time. Tracks sprint progress daily
Sprint Goal Hit Rate
% of sprints where the sprint goal was fully achieved
Lead Time
Time from backlog item creation to delivery to stakeholders
Cycle Time
Time from work starting to the item being marked done
Team Happiness
Retrospective satisfaction scores — an underrated metric
🛠 POPULAR SCRUM TOOLS
Jira
Backlog mgmt, sprint planning, boards, reports — Scrum-native
Confluence
Documentation, meeting notes, retrospective templates
Trello
Lightweight Kanban/Scrum boards for smaller teams
Azure DevOps
Sprint planning, backlogs, and CI/CD in one platform
Miro
Visual collaboration for remote retrospectives & planning
Notion
All-in-one workspace for sprint documentation and notes

## Slide 13
KEY TAKEAWAYS
1
Scrum is a lightweight Agile framework with exactly 3 Roles, 5 Events, and 3 Artifacts (the 3:5:3 rule)
2
Sprints are fixed-length iterations (1–4 weeks) that are the heartbeat of Scrum — delivering value each cycle
3
The 3 pillars — Transparency, Inspection, and Adaptation — underpin everything in the Scrum framework
4
Ceremonies are NOT optional: skipping retrospectives means teams repeat the same mistakes every sprint
5
Scrum teams are self-organizing and cross-functional — no one tells the team how to do the work
6
The Definition of Done is sacred — 'almost done' is not done; only working increments count as progress