## Slide 1
PROJECT MANAGEMENT GUIDE
SOFTWARE
PROJECT
MANAGEMENT
8 Core Activities · From Planning to Delivery

## Slide 2
WHAT IS SOFTWARE PROJECT MANAGEMENT?
Software project management is the process of overseeing and coordinating software development projects — from planning and budgeting to development and testing — ensuring teams deliver on time, within scope and budget.
🗺
Overseeing & Coordinating
PM manages all moving parts of a software project — from team coordination to stakeholder updates
📋
Planning & Budgeting
Identifies tasks, creates schedules, and establishes cost estimates before development begins
🔧
Development & Testing
Oversees each phase of the software lifecycle from coding through QA and final delivery
🤝
Team Communication
PMs must communicate effectively with all development team members and stakeholders at all times

## Slide 3
8 KEY ACTIVITIES IN SOFTWARE PROJECT MANAGEMENT
🗓
01
Project Planning
& Tracking
👥
02
Resource
Management
📐
03
Scope
Management
🔢
04
Estimation
Management
⚠️
05
Risk
Management
📅
06
Scheduling
Management
💬
07
Communication
Management
⚙️
08
Configuration
Management

## Slide 4
01
PROJECT PLANNING & TRACKING
🗓 OVERVIEW
The development process can be broadly divided into two phases:
• Planning Phase: All necessary tasks are identified and scheduled — defining deliverables, timelines, and responsibilities.
• Execution Phase: The development team works on completing tasks according to the plan.
Tracking progress ensures the project stays on track. Managers use Gantt charts and project management software to monitor status and identify issues early.
📝 PLANNING PHASE
Identify all tasks, schedule activities, define deliverables and assign ownership
⚡ EXECUTION PHASE
Development team executes scheduled tasks and delivers working software incrementally
🛠 TRACKING TOOLS
Gantt Charts
Project Management Software
Work Breakdown Structure (WBS)
Sprint Boards & Kanban

## Slide 5
RESOURCE MANAGEMENT & SCOPE MANAGEMENT
02
👥 RESOURCE MANAGEMENT
Identify and manage all resources needed to complete the project successfully.
HR
Human Resources
Development team, designers, QA engineers, project managers, business analysts
IT
Material Resources
Computers, software licenses, development tools, office equipment, cloud services
⚠ Clear resource planning prevents delays and cost overruns
03
📐 SCOPE MANAGEMENT
Ensure all required work is clearly defined and included — preventing scope creep.
Define Deliverables
Clearly document what will and won't be built in this project
WBS Charts
Work Breakdown Structure decomposes work into manageable pieces
Project Templates
Reusable templates speed up scope definition and reduce ambiguity
Prevent Scope Creep
Change control processes protect the original project boundaries

## Slide 6
04
ESTIMATION MANAGEMENT
Estimation determines how long a project will take and how much it will cost — enabling managers to set realistic expectations and ensure resources are allocated efficiently.
📊 Bottom-Up Analysis
Estimate individual tasks and components first, then roll up to total project cost and duration. Most accurate but time-consuming.
High accuracy
Detailed granularity
Identifies hidden tasks
📚 Historical Data
Use data from similar past projects as benchmarks. Fast and reliable when comparable projects exist. Best for repeat work.
Fast to apply
Based on real outcomes
Reduces estimation bias
🧠 Expert Judgment
Leverage experienced team members' knowledge to estimate effort and duration. Essential when historical data is limited.
Captures tacit knowledge
Flexible for new tech
Team buy-in built in

## Slide 7
05
PROJECT RISK MANAGEMENT
Risk management identifies and assesses threats that could impact project scope, schedule, or cost — and plans responses before they escalate.
📅 Schedule Delays
Missed milestones, underestimated task durations, resource unavailability, or dependency bottlenecks
💸 Cost Overruns
Unexpected expenses, inaccurate estimates, scope changes, or vendor price increases mid-project
🔀 Scope Creep
Uncontrolled additions to project requirements without corresponding adjustments to time or budget
RISK MANAGEMENT TOOLS & TECHNIQUES
📋
Risk Register
Document all identified risks with probability, impact, and mitigation plan
🔲
SWOT Analysis
Strengths, Weaknesses, Opportunities, Threats framework for project context
📊
Risk Matrix
Probability × Impact grid to prioritize which risks need immediate attention
🛡
Contingency Plans
Pre-agreed actions to take if a specific risk materializes during the project

## Slide 8
SCHEDULING MANAGEMENT & COMMUNICATION MANAGEMENT
06
📅 SCHEDULING MANAGEMENT
Creating and managing a project schedule that assigns tasks, owners, and timelines to ensure on-time delivery.
Task Identification
Break work into individual deliverable units
Timeline Assignment
Set start/end dates and milestones for each task
Owner Assignment
Assign responsible team members to each task
Dependency Mapping
Identify task dependencies to sequence correctly
Gantt Charts
Visualise schedule on a timeline for all stakeholders
07
💬 COMMUNICATION MANAGEMENT
Communication is a key pillar of PM — keeping all stakeholders, developers, and decision-makers aligned throughout the project.
Stakeholder Updates
Regular status reports to sponsors and clients
Team Communication
Daily standups and sprint updates across dev team
Change Notifications
Communicate scope/timeline changes immediately
Progress Reporting
Dashboards and reports tracking key metrics
PM Software & Email
Tools like Jira, Slack, Teams, and Confluence

## Slide 9
08
CONFIGURATION MANAGEMENT
Configuration management is the process of tracking and managing changes to the development team's work — including code changes, development tools, and all software artifacts — to keep the project history accurate and auditable.
WHY CONFIGURATION MANAGEMENT MATTERS
🔧 Easier Tool Management
Standardised environments ensure all developers use the same tools and versions, reducing conflicts
📝 Track Code Changes
Every code modification is logged, attributed, and reversible — preventing accidental overwrites
👥 Manage Team's Work
Oversee what each team member is working on, preventing duplicate work and merging conflicts
CONFIGURATION MANAGEMENT TOOLS
Git / GitHub / GitLab
Version control for all source code changes
Docker / Kubernetes
Container management for consistent environments
CI/CD Pipelines
Automated build, test, and deployment workflows
Jira / Confluence
Issue tracking, documentation, and knowledge base

## Slide 10
THE SOFTWARE PROJECT MANAGEMENT PROCESS FLOW
🚀
1. INITIATION
Define project goals, scope, and feasibility. Identify stakeholders and resources.
📋
2. PLANNING
Create schedules, budgets, WBS. Identify risks and define quality standards.
⚡
3. EXECUTION
Development team builds the software. PM coordinates tasks and monitors progress.
📊
4. MONITORING
Track KPIs, detect variances, manage changes. Update stakeholders regularly.
✅
5. CLOSURE
Deliver final product. Conduct post-mortem. Archive documents and release team.

## Slide 11
TOOLS & BEST PRACTICES FOR SPM
🛠 PM TOOLS
Jira
Agile planning, sprint tracking, backlogs
MS Project
Gantt charts, resource allocation, scheduling
Confluence
Documentation, knowledge base, team wikis
Slack / Teams
Real-time team and stakeholder communication
GitHub / GitLab
Version control and configuration management
Trello / Asana
Kanban boards and task management
⭐ BEST PRACTICES
Set clear, measurable project goals before starting development
Use WBS to decompose complex work into manageable tasks
Track risk register and update it regularly throughout the project
Communicate changes to all stakeholders immediately and clearly
Maintain version control for all code, configs, and documentation
Conduct retrospectives at project end to capture lessons learned

## Slide 12
KEY TAKEAWAYS
1
Software PM coordinates the entire software lifecycle — from planning and budgeting through delivery and closure
2
8 core activities: Planning, Resource, Scope, Estimation, Risk, Scheduling, Communication, and Configuration
3
Effective estimation — using historical data, bottom-up analysis, and expert judgment — sets realistic expectations
4
Risk management must be proactive: identify risks early and maintain a risk register throughout the project
5
Communication is the backbone of SPM — regular, clear updates to all stakeholders prevent costly misalignment
6
Configuration management (version control, CI/CD) keeps code quality high and development teams in sync