## Slide 1
SPRINT
RETROSPECTIVE
Reflect · Learn · Improve · Repeat
15m
PREP TIME
60m
RUN TIME
4–8
PERSONS

## Slide 2
WHAT IS A SPRINT?
A sprint is a fixed-length, time-boxed iteration — typically 1 to 4 weeks — in which a Scrum team completes a defined set of work. Sprints are the heartbeat of Agile development, delivering working software at the end of each cycle.
⏱
Fixed Duration
Sprints last 1–4 weeks. The team chooses a sprint length and keeps it consistent across all future sprints
🎯
Clear Sprint Goal
Every sprint has a single, focused goal agreed upon during sprint planning — guiding all work done in that sprint
⚡
Iterative Delivery
At the end of each sprint, the team delivers a working increment of the product — potentially shippable to users
🔄
Built-in Feedback
After each sprint, the team reviews what was built (Sprint Review) and how they worked (Sprint Retrospective)

## Slide 3
WHAT IS A SPRINT RETROSPECTIVE?
A sprint retrospective is a structured review conducted after each sprint that plays a key role in Agile methodology. It aims to determine what went well, where problems occurred, and where improvements can be made — so the next sprint runs better.
5-SECOND SUMMARY
🎉
Celebrate what went WELL during the last sprint
💬
Discuss what DIDN'T go well or could have been better
🔧
Determine HOW to make improvements in the next sprint
🤖
Use AI to summarize insights, generate takeaways, and action them

## Slide 4
WHO ATTENDS & HOW OFTEN
WHO SHOULD ATTEND
PO
Product Owner
Provides business context and stakeholder perspective
SM
Scrum Master
Facilitates the meeting and ensures a safe, productive space
DT
Scrum Team
Development team members who completed the sprint work
ST
Stakeholders
Optional — provide external perspectives and insights
AI
Rovo (AI)
Helps summarize insights, surface context, and generate actions
FREQUENCY & DURATION
End of
each Sprint
BEST CADENCE
Every
2nd Sprint
SHORT SPRINTS (1 WEEK)
45 min
to 3 hrs
DURATION RANGE
Tip: Extra time upfront saves time and improves results long-term.

## Slide 5
HOW TO RUN A SPRINT RETROSPECTIVE — 5 STEPS
🎵
SET
THE TONE
5 MIN
Encourage open, honest feedback. Focus on improvement — not blame. Create a safe space using Chatham House Rule.
💬
GATHER
FEEDBACK
15 MIN
Use 4Ls, Sad/Mad/Glad, or open discussion. Collect input via surveys or group talk. Anonymous submissions help too.
💡
GENERATE
INSIGHTS
20 MIN
Group similar feedback. Vote on the most important issues. Identify trends, root causes, and key opportunities.
✅
DECIDE
ACTIONS
10 MIN
Turn insights into concrete action items with owners and deadlines. Avoid vague resolutions — be specific.
🔒
CLOSE THE
RETRO
5 MIN
Recap action items, assign owners, and thank the team. Document outcomes in Confluence or your PM tool.

## Slide 6
FEEDBACK FRAMEWORKS FOR RETROSPECTIVES
THE 4LS RETROSPECTIVE METHOD
❤
LOVED
What did you really enjoy or appreciate about this sprint? Highlight the positives and things worth keeping.
😤
LOATHED
What frustrated or annoyed you? What wasted time, created friction, or caused unnecessary problems?
🧠
LEARNED
What new things did you discover? About the product, the team, the process, or yourselves?
✨
LONGED FOR
What did you wish you had? Tools, skills, support, clarity, or resources that were missing?
SAD, MAD, GLAD FRAMEWORK
😢
SAD
What was disappointing? Missed deadlines, unclear requirements, poor collaboration, or unexpected blockers.
😠
MAD
What was frustrating or anger-inducing? Repeated mistakes, ignored feedback, or process breakdowns.
😊
GLAD
What was exciting or encouraging? Milestones hit, great teamwork, positive surprises, or momentum built.

## Slide 7
BENEFITS OF SPRINT RETROSPECTIVES
RESEARCH-BACKED OUTCOMES
📈 Continuous Improvement
Building an action plan and following up on it in future meetings is critical for sustainable growth. Teams that run retros ship better software, faster.
🪞 Team Reflexivity
Reflexivity is how well a team reflects on its objectives, strategies, and processes. Teams with higher reflexivity are more innovative, adaptable, and effective.
HIGH REFLEXIVITY TEAMS ACHIEVE:
✅
Better decision-making
🧩
Better problem-solving
🚀
More effective strategy implementation
📚
More team learning
💡
More innovation
🔄
More adaptability to change

## Slide 8
KEY QUESTIONS TO ASK IN A SPRINT RETROSPECTIVE
🎉 WHAT WENT WELL?
Which processes or practices worked best this sprint?
What team behaviours should we repeat and protect?
Where did we exceed expectations or surprise ourselves?
What collaboration patterns energised the team?
⚠ WHAT WENT WRONG?
What slowed the team down or caused friction?
Were there any blockers that went unresolved too long?
Where did communication break down or miss?
Which tasks took far longer than expected — and why?
🧠 WHAT DID WE LEARN?
What new insight emerged about our product or users?
What process knowledge can we document for future teams?
What experiment worked or failed — and what does that tell us?
What should we do differently in the very next sprint?
🔧 WHAT CAN WE IMPROVE?
What ONE change would have the biggest positive impact?
Which team agreements need to be revisited or updated?
What tools or resources could remove recurring obstacles?
What actions can we take in the next sprint to improve?

## Slide 9
TIPS FOR EFFECTIVE SPRINT RETROSPECTIVES
🛡
Create Psychological Safety
Make it clear that feedback stays within the group unless agreed otherwise. Adopt the Chatham House Rule to help everyone feel safe sharing honestly.
🤐
Avoid Blame Culture
Focus on improving systems and processes — not finding fault with individuals. Frame conversations around 'what' happened, not 'who' caused it.
🙋
Get Everyone Talking
If one person dominates, actively call on quieter team members. Try anonymous input methods so all voices are heard equally — especially in remote teams.
📋
Avoid One-Time Mistakes
Don't waste retro time on isolated incidents that won't recur. Focus on systemic issues and patterns that affect multiple sprints.
🎯
Focus on Actionable Outcomes
Every retro should end with concrete action items — assigned to specific owners with deadlines. Vague resolutions never get done.
📝
Document Everything
Use Confluence or your PM tool to record insights and action items. Follow up on previous retro actions at the start of the next retrospective.

## Slide 10
TOOLS & RESOURCES FOR RETROSPECTIVES
WHAT YOU NEED:
Meeting space or video conferencing + screen sharing
Digital collaboration tool (see templates)
Optional: physical whiteboard, markers, sticky notes & timer
C
Confluence
Retrospective templates, action item tracking, documentation
J
Jira
Backlog management, sprint boards, timelines, and release tracking
W
Whiteboard Tool
wb.new/t/simple-retrospective — collaborative retro board
L
Loom AI
Record the session, auto-capture notes so team can focus fully
R
Rovo (AI)
Summarize sprint docs, surface insights, generate action items
4L
4Ls Template
Loved / Loathed / Learned / Longed For — structured retro framework

## Slide 11
KEY TAKEAWAYS
1
A sprint is a fixed 1–4 week iteration — the heartbeat of Agile delivery — ending with a working product increment
2
A sprint retrospective reviews the last sprint to capture what worked, what didn't, and how to improve going forward
3
Run retros at the end of every sprint (or every 2nd sprint for 1-week sprints) — duration: 45 minutes to 3 hours
4
Use frameworks like 4Ls (Loved/Loathed/Learned/Longed For) or Sad/Mad/Glad to structure open, honest feedback
5
Retrospectives build team reflexivity — leading to better decisions, faster adaptation, and continuous improvement
6
Always close with concrete, owner-assigned action items — vague resolutions never improve future sprints