## Slide 1
PRODUCT
OWNER
SCRUM
MASTER
DEVELOPMENT
TEAM
AGILE GUIDE
AGILE
SCRUM
ROLES
3 Roles · Minimum Definition · Maximum Impact

## Slide 2
THE SCRUM TEAM
A Scrum team is a small, nimble group — roughly 10 people — of cross-functional professionals dedicated to delivering committed product increments. The roles provide a minimum definition of responsibilities, empowering teams to take ownership and continuously improve.
PO
PRODUCT OWNER
Owns: WHAT to build
Understands the customer and business, manages the product backlog, and ensures the team delivers the most value to the business.
SM
SCRUM MASTER
Owns: HOW to work
The champion of Scrum. Coaches the team, removes impediments, facilitates ceremonies, and ensures the framework is followed effectively.
DT
DEVELOPMENT TEAM
Owns: HOW to deliver
Cross-functional professionals who deliver the actual working product increment. Self-organizing and collectively accountable for sprint success.
Roles are not job titles — any job title can perform one of these roles. The roles define accountability, not hierarchy.

## Slide 3
PO
PRODUCT OWNER
The product owner defines the WHY, WHO, and WHAT — why the product is worthwhile, who it is for, and what features it should contain. They have the final word on strategic and tactical product decisions and are responsible for maximizing the value the product creates.
KEY RESPONSIBILITIES
Build and manage the product backlog
Prioritize features based on business value
Partner with business and team to ensure shared understanding
Provide clear guidance on which features to deliver next
Decide when to ship, with a preference for frequent delivery
Champion the product vision with stakeholders and customers
Know when to say 'NO' to low-value feature requests
KEY PRINCIPLES
One Person, One Voice
The PO must be an individual. No development team wants mixed guidance from multiple product owners.
Accessible During the Sprint
POs are subject matter experts who must be accessible throughout the sprint — not just at planning meetings.
Customer Pulse
The PO maintains constant awareness of market trends, user feedback, and customer needs to prioritize work.
Value Maximizer
The primary purpose is to maximize value delivered to users, customers, and the business — not just ship features.

## Slide 4
SM
SCRUM MASTER
The Scrum Master is the champion of Scrum and servant leader of the team. They coach the team on the Scrum process, remove impediments, and facilitate all ceremonies — enhancing the team's effectiveness without having authority over the team itself.
🗣 Foster Communication
Ensure everyone is on the same page and has information needed to make the best decisions
🛡 Protect the Team
Act as a buffer, protecting the team from outside disruptions, scope creep, and interference
👁 Make Work Visible
Help identify impediments early and track progress toward the sprint goal for the whole team
📅 Guide Scrum Process
Ensure all Scrum events take place on time and are productive — planning, standups, retros, reviews
🎓 Coach the Team
Offer advice and feedback — both one-to-one and at the organizational level — for continuous improvement
🔧 Remove Blockers
Help the team identify and resolve impediments that are blocking progress toward the sprint goal

## Slide 5
SCRUM MASTER — SERVANT LEADER & COACH
SERVES THE PRODUCT OWNER
Ensures sprint planning and reviews clearly describe value being delivered
Helps the PO manage the backlog effectively and maintain a clear product vision
Works with the PO to communicate priorities and goals to the development team
Facilitates backlog refinement to keep items ready for sprinting
SERVES THE DEV TEAM
Coaches the team on self-organization and helps them step outside comfort zones
Uses practices like 'delegation poker' to clarify role boundaries and responsibilities
Ensures the daily standup happens and serves the team's transparency needs
Acts as a mirror — helping the team reflect on and improve how they work
SERVES THE ORGANIZATION
Leads and coaches the entire organization in Scrum adoption
Advocates for agile principles beyond the immediate team
Works with other Scrum Masters to increase Scrum effectiveness at scale
Plans and facilitates Scrum implementations across the broader organization

## Slide 6
DT
DEVELOPMENT TEAM
The development team consists of professionals who deliver the actual work — the working product increment — at the end of every sprint. They are the most important element of any Agile organization because they deliver real value to customers and stakeholders.
KEY CHARACTERISTICS
Self-Organizing
The team decides how to turn the product backlog into working increments. No one tells them how to do the work.
Cross-Functional
The team has all the skills necessary to deliver a potentially shippable product increment without external dependencies.
Ideal Size: 3–9
Small enough for fast communication and trust, large enough to complete meaningful work within a sprint.
Collectively Own
There are no titles within the team. Sub-teams are not recognized. Accountability belongs to the whole team together.
RESPONSIBILITIES
Deliver working product increments every sprint
Self-organize to plan and complete sprint tasks
Run the daily standup (Scrum master may facilitate)
Inspect and adapt through Daily Scrum events
Estimate backlog items for sprint planning
Maintain the Definition of Done across all output
Help the PO understand technical constraints and trade-offs

## Slide 7
THREE ROLES AT A GLANCE — SIDE-BY-SIDE
PO PRODUCT OWNER
SM SCRUM MASTER
DT DEV TEAM
Primary Focus
Maximize business value and product ROI
Optimize team effectiveness and process
Deliver working, high-quality increments
Owns
Product backlog & release decisions
Scrum process, ceremonies & impediments
Sprint backlog, technical decisions
Communicates
With stakeholders, customers, business
With team, PO, and wider organization
With each other and the Scrum Master
Not Responsible
Directing how the team does the work
Setting product direction or priorities
Making business/product decisions
Seniority Based On
Business knowledge & stakeholder trust
Coaching skills & Scrum mastery
Ability to deliver value to customers

## Slide 8
SELF-ORGANIZATION & THE 5 SCRUM VALUES
SELF-ORGANIZATION IN SCRUM
Self-organization doesn't happen automatically — it takes time and requires intentional support from the Scrum Master and team culture.
Develop Over Time
Teams build self-organization gradually through practice, trust, and supported autonomy
SM Encourages Growth
The SM encourages members to step outside comfort zones and try different approaches
Delegation Poker
Tools like delegation poker help expose and challenge predefined ideas about role boundaries
Team Sets Pace
The team sets its own schedule based on priorities from the PO and available capacity
No Hierarchy in Team
Seniority is determined by how much you deliver value — or help others do it — not by title
THE 5 SCRUM VALUES
These are the responsibility of EVERYONE on the Scrum team — especially the Scrum Master.
COMMITMENT
Everyone commits to the sprint goal and to supporting each other throughout the sprint
FOCUS
Stay focused on sprint work and goals — avoid distractions and multitasking
OPENNESS
Be transparent about work and challenges with the team and all stakeholders
RESPECT
Treat team members as capable, independent people worthy of trust and autonomy
COURAGE
Have the courage to do the right thing and tackle tough, complex problems head-on

## Slide 9
HOW TO IDENTIFY YOUR SCRUM ROLE
Roles are not job titles — they reflect what excites you and where you create the most value.
PO
YOU ARE LIKELY A
PRODUCT OWNER IF...
You are passionate about understanding customers and their problems
You love engaging with stakeholders and business strategy
You naturally prioritize and make tough trade-off decisions
You thrive on defining product vision and communicating 'why' we build things
You want final say on what the team builds and when it ships
SM
YOU ARE LIKELY A
SCRUM MASTER IF...
You are passionate about process, coaching, and helping people grow
You naturally remove obstacles and make it easier for others to succeed
You love facilitating meetings and bringing out the best in group discussions
You want to improve team dynamics, culture, and ways of working
You believe servant leadership creates better outcomes than command-and-control
DT
YOU ARE LIKELY A
DEVELOPER IF...
You have great skills for delivering customer value and that excites you most
You love the craft of building — coding, designing, testing, or data work
You want to self-organize and make decisions on how work gets done
You value technical excellence and delivering working software every sprint
You feel most energized when you ship something that users love

## Slide 10
KEY TAKEAWAYS
1
Scrum has 3 roles: Product Owner (WHAT), Scrum Master (HOW to work), Development Team (HOW to deliver)
2
Roles are not job titles — they define accountability, not hierarchy. Anyone can perform any Scrum role
3
The Development Team is the most important element — they deliver real value to customers every sprint
4
The PO is a single person: teams need one clear voice on priorities, not committee-based product decisions
5
The SM is a servant leader and coach — not a project manager or authority figure over the team
6
Self-organization, cross-functionality, and the 5 Scrum values (Commitment, Focus, Openness, Respect, Courage) unite the team